# Project Management Plan

# for

# Theia

Version 1.1

Prepared by Emily Porter

Nicole Fuller

Alena Watts, Lance Tieng

Noah Schmalenberger

Joshua Allard

Washington State University

October 2nd, 2025

I

Table of Contents

Table of Contents	ii

Revision History	iii

1.	Overview	1

1.1.	Project Purpose, Objectives, and Success Criteria	1

1.2.	Project Deliverables	1

1.3.	Assumptions, Dependencies, and Constraints	2

1.4.	Evolution	2

1.5.	References	2

1.6.	Definitions and Acronyms	2

2.	Project Organization	3

2.1.	Process Model	3

2.2.	Organizational Structure	3

2.3.	Roles and Responsibilities	3

3.	Managerial Process Plans	4

3.1.	Management objectives and priorities	4

3.2.	Assumptions, dependencies, and constraints	4

3.3.	Risk management	4

4.	Technical Process Plans	5

4.1.	Methods, tools, and techniques	5

4.2.	Software documentation	5

Revision History

| Name | Date | Reason for Changes | Version |
| --- | --- | --- | --- |
|  |  | initial draft | 1.0 draft 1 |
| Joshua Allard | 10/2/25 | Edit project roles | 1.1 |

# Overview

## Project Purpose, Objectives, and Success Criteria

The purpose of this project is to build a smartphone app, named Theia, to assist blind and visually impaired people with navigating indoors. The app should be user-friendly, accessible, and customizable. The project can be integrated into popular smartphones, such as those developed by Apple, Samsung, and Android. The project will utilize existing smartphone sensors and other existing software or hardware to increase usability and utility. A user using the app would be able to navigate many types of spaces over different floors within the same building or connected buildings, without fear of running into anyone or anything. The app would learn the user’s routine over a short period of time to interpret the next location the user would go. All directions would be played aloud for the user.

A caretaker would set up the configuration of the app for the user, and in emergencies, would be notified by the app to aid the user. The app would also notify a staff member of the emergency to get the user help.

## Project Deliverables

| Deliverable | Delivery Date | Delivery Method | Comments |
| --- | --- | --- | --- |
| Project Phase I: Preliminary Plan Submission | 9/14/25 | Canvas | Initial project plan |
| Project Slides | 10/5/25 | GitLab Repository | Contains the As-Is To-Be for the presentation |
| Meeting Records | 10/8/25 | GitLab Repository | Records for the group meetings |
| WRS | 10/8/25 | GitLab Repository | The WRS document for project phase 1 |
| Project Phase I: Final Submission | 10/12/25 | Canvas | Revised project plan, WRS document, Theia As-Is To-Be presentation |
| Project Phase I: Peer Review | 10/12/25 | Canvas | Individual peer review |
| Project Phase II: Final Submission | 12/7/25 | Canvas | WRS document, functional prototype |

## Evolution

Our team will follow the schedule outlined in Section 1.2. Broadly, initially we will develop a project plan in Project Phase I. Then we will develop WRS documentation and a functional prototype in Project Phase II. The evolution of the project can be observed through the project’s GitHub repository and Canvas submissions.

## References

Dutoit, Allen. Software Project Management Plan Template, Technical University of Munich, 2 Oct. 2003, personal.utdallas.edu/~chung/SP/SoftwareProjectManagementPlanTemplate.htm.

## Definitions and Acronyms

GitHub: collaborative platform for developers to produce projects

WRS: Website Requirements Specification

# Project Organization

## Process Model

This project will be developed using the Agile methodology, including the five key stages: collecting requirements, designing a solution, developing the product, testing the product, and then reviewing with stakeholders. Key tasks associated with each stage are as follows:

- Collecting requirements: Completing the specification document and creating user stories

- Designing a solution: Creating UML diagrams, early UI drawing, and creation of key issues

- Developing the product: Completing documented issues

- Testing the product: Running through user stories with the current prototype

- Reviewing with stakeholders: Going over the final result, comparing the product against the requirements, and collecting feedback

## Organizational Structure

The organization is comprised of six members: Emily Porter, Nicole Fuller, Alena Watts, Lance Tieng, Noah Schmalenberger, and Joshua Allard. All members in the organization will function as developers. Communication will be done through an internal channel, with documentation of tasks being done through GitHub issues and organized on a Kanban board. Specific developer responsibilities are laid out in the following section.

## Roles and Responsibilities

Here is the following roles and responsibilities matrix for our organization:

| Name | Roles | Responsibilities |
| --- | --- | --- |
| Emily Porter | Requirements Analyst | Initial project plan section 1, WRS section 2.1 and 3.1, project presentation, functional prototype, peer reviews, section 1 introduction. |
| Nicole Fuller | Product Manager | Initial project plan section 1, WRS section 2.1 and 3.1, project presentation, functional prototype, peer reviews, slides, interface mockup, user manual |
| Alena Watts | Test Engineer | Initial project plan section 3, WRS section 2.3, 3.3, project presentation, functional prototype, peer reviews |
| Lance Tieng | Technical Lead | Initial project plan section 3, WRS section 2.3, 3.3, project presentation, functional prototype, peer reviews, 4.1 w, section 5 preliminary prototype |
| Noah Schmalenberger | Architect | Initial project plan section 2, WRS section 2.2, 3.2, project presentation, functional prototype, peer reviews, section 4.2 rs |
| Joshua Allard | Configuration Managment Manager | Initial project plan section 4, WRS section 2.2, 3.2, project presentation, functional prototype, peer reviews, traceability |

# Managerial Process Plans

## Management objectives and priorities

The main objective for the Theia project are as follows:

- To create a functional, user-friendly prototype given the guidelines for the project

- To have open, clear, and honest communication throughout the entire project process

- To have a detailed Github, labeling the necessary actions and feature documentation, allowing the group to know which aspects of the project are the highest priority at that given time

- To communicate clearly about roles and responsibilities for each function/ aspect of the project allowing for an equal amount of collaboration from everyone in the group

## Assumptions, dependencies, and constraints (Nena)

Assumptions:

- Team members complete their parts of the project to their fullest potential, asking the group for help or advice if needed

- Team members attend the planned weekly meetings and discuss with the team if they are unable to attend

- GitHub and Discord will be our main points of communication, allowing everyone to update the project on their assigned branch, and clearly communicate the changes/updates made

Constraints:

- All assigned parts of the project are completed on time, or clearly communicated on the need for a longer time to reach completion

- We will use the agreed servers for the frontend and backend to complete the project

- All team members fulfill all their given roles

Dependencies:

- Project successfully fulfils all the project requirements including the integration of sensors

- Documents such as Use cases, UML diagrams, etc are completed fully and accurately as they will be essential later on when creating the physical project

## Risk management

Identifying Risks/Issues:

Team meetings where everyone can brainstorm and develop their ideas and talk through possible risks we may encounter during development.

Analyzing Risks:

| No. | Name | Type | Likelihood | Description |
| --- | --- | --- | --- | --- |
| 1 | Failure to communicate with team members | Managerial | Unlikely – High Impact | Failure to communicate with other team members resulting in miscommunication or lack of cohesion and clarity from the group |
| 2 | Failure to meet deadlines | Managerial | Likely – High Impact | Failure to provide deliverables on time rev |
| 3 | Incorrectly/missing documentation | Technical | Likely - Low Impact | Failure to report any critical issues or changes made to project files and documents. |
| 4 | Changing team roles | Managerial | Likely – Low Impact | During development specific people may be put into different roles resulting in changes in the group dynamic. |
| 5 | Scope creep | Technical | Likely – High Impact | During development, as features continue to be developed our scope may expand beyond our expectations. |
| 6 | Inadequate Testing | Technical | Unlikely – High Impact | Failure to develop tests for features which will make development difficult as more complex features are added. |
| 7 | Missing Stakeholder (Professor) | External | Unlikely – Medium Impact | Being unable to contact stakeholders for additional information on the project. |

| No. | Risk | Monitoring and controlling |
| --- | --- | --- |
| 1 | Failure to communicate with team members | Allow everyone to have a clear form of communication through contact information or team group chats. Encourage members to communicate often. |
| 2 | Failure to meet deadlines | Establish deadlines with all team members. Discuss any conflict with deadlines or workloads to better balance and allow everyone to properly prepare for deadlines. |
| 3 | Incorrect/Missing Documentation | Implementing proper version control and documentation Discuss any changes to documents and communicate implementations with other members. |
| 4 | Changing team roles | Allow team members to establish their own roles and discuss responsibilities during team meetings Keep records of who was assigned whichever section was given so there is traceable evidence of assignment. |
| 5 | Scope creep | Understand the various deadlines and goals of each part of development. Communicate our desired levels of development so no team member is out of the loop and expands the scope unnecessarily. |
| 6 | Inadequate Testing | Unsure of development process but as a team could possibly develop tests first then implement so we have a clear and consistent design structure though this solution is pending. |
| 7 | Missing Stakeholder | Attempt to monitor stakeholder’s availability and attempt to establish the next possible point of contact so there is a clear understanding of the stakeholder’s contact availability for the team. |

# Technical Process Plans

## Methods, tools, and techniques

- We will be developing with Python and JavaScript, testing using mobile phones, and primarily developing in a windows environment. We will be using GitHub for version control allowing us to incrementally add to the project, as well as SQL for a database. Additionally, we will use Pytest and JavaScript unit testing. For collaboration and management, we have a GitHub kanban and discord. Requirements are from the WRS document, and UML diagrams are used for designing the project. Documentation will use the templates provided and team members will be reviewing materials before moving forward in the project. Built in debuggers will be used and GitHub actions can be used to automate tests.

## Software documentation

| Document | Template or Standard | Created By | Reviewed By | Target Date | Distribution |
| --- | --- | --- | --- | --- | --- |
| Preliminary Plan | Updated template | Team | Team | 9/14/25 | Submit on canvas, put in repo |
| WRS | Provided Template | Team | Team | 10/12/25 | Submit on canvas, put in repo |
| Revised Phase 1 Plan | Updated template | Team | Team | 10/12/25 | Submit on canvas, put in repo |
| Meeting Records | Team Meeting Records Format | documentation | Team | 10/12/25 | Submit on canvas, put in repo |
| Presentation Slides | Provided Template | Team | Team | 10/12/25 | Submit on canvas, put in repo |
| Peer Review Form | Provided Template | Team | Team | 10/12/25 | Submit on canvas, put in repo |